Project Scope Statement

|  |
| --- |
| **Project Title:** HELP COVID-19 Testing Information System (CTIS) Website  **Date:**  **Prepared by:** I Made Siva Aditya Surya (Project Leader/mdsivaaditya@gmail.com) |
| **Project Summary:**  This project is initiated to aid the health ministry by developing a website information system to administer tests and keep track of the test result of COVID-19 patients. Test centre will be able to manage test kit stock, generate test report, and do test result management. Patient will be able to log in to the system and view their test result history. This project is aimed to enable a direct-to-patient reporting system of COVID-19 test results.  . |
| **High Level Requirements:**   1. Patient can log in to the system to check on their test results 2. Test Centre Tester can record the test that are already administered and the obtained results 3. Testers/Officers can generate reports of the tests which they have performed no patient |
| **Summary of Project Deliverables**  **Project management-related deliverables:**  Project overview, project aims, project objectives, project scope statement, WBS, project schedule, project proposal/project plan, risk management plan, requirement specification document, gantt chart, final project presentation, final project report, lessons-learned report, and any other documents that is required to manage the project.  **Product-related deliverables:**   1. Testing report 2. UML design diagrams 3. A website system to record test result and generate test report. 4. Update test result in the website by the tester. 5. Test kit stock management in the website by the test centre manager. 6. Test centre registration in the website by the test centre manager. 7. Patient book testing through website and view their own testing history. 8. Website system can be accessed through browser in smartphones and PC device. |
| **Project Out of Scope:**   1. Support a consultation system for the patient before taking the test. 2. A test result viewing system by entering the ID of a patient. 3. A map live view of the test centre. |
| **Project Success Criteria:**  We will consider our project a success if we are able to fulfill all the requirements and deliverables that have been stated in this project scope statement within the project duration that is stated in the project schedule, WBS, and Gantt Chart. |